dd. 04-09-2023

Afbeelding met Menselijk gezicht, tekst, person, schermopname

Automatisch gegenereerde beschrijving

1. **How to setup production servers**I am expecting the production servers in AWS to be setup on Monday (4th September).   
   We need to align on several topics:
   1. *Plan the configuration by Contact team*
   2. *Do we need to export -> import all frames all over again? (or do you copy them from test server)*
   3. *Do we need to export -> import all data all over again? (or do you copy them from test server)*
   4. *How do we keep the frames/data in Contact in sync with data in test system or with Interspec?*

Planning:

Basic-installation: 1 day  
Customization: 1 day   
Certificates + SSO : 1 day

PYTHON-3 wordt geimplementeerd: is large change !! Zit nu op 2.7.

Data import: full export needed for frames who are changed. !! Op basis van REVISION bepalen na een bepaald tijdstip ??

Tevens periodiek een controle uitvoeren of CONTACT/INTERSPEC nog wel in sync zijn !!!.

Er moet wel 1 OMGEVING als LEIDEND (=zou CONTACT moeten zijn?) aanduiden !!.

Produktie-omgeving is nog niet HIGH-AVAILABLE ingerict, GEEN load-balancer aanwezig.

Deployments vanuit TEST naar PROD zal voorlopig nog handmatig gaan. Er moet dan wel toegang tot GIT moeten zijn !!!